Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Strategic Product Placement Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As an analyst, I can collect sales, product placement, and customer data. | 2 | High | Team |
| Sprint-1 | Data Collection | USN-2 | As an analyst, I can import CSV/Excel datasets into Tableau. | 2 | High | Team |
| Sprint-1 | Data Preparation | USN-3 | As an analyst, I can clean missing and duplicate data. | 3 | High | Team |
| Sprint-2 | Data Transformation | USN-4 | As an analyst, I can transform and organize data for analysis. | 3 | High | Team |
| Sprint-2 | Data Modeling | USN-5 | As an analyst, I can create relationships between datasets. | 2 | High | Team |
| Sprint-2 | KPI Development | USN-6 | As an analyst, I can create KPIs for sales and revenue analysis. | 2 | Medium | Team |
| Sprint-3 | Dashboard Development | USN-7 | As a user, I can view sales performance dashboards. | 3 | High | Team |
| Sprint-3 | Dashboard Development | USN-8 | As a user, I can analyze product placement performance. | 3 | High | Team |
| Sprint-3 | Dashboard Development | USN-9 | As a user, I can analyze customer demographics and buying behavior. | 2 | Medium | Team |
| Sprint-4 | Interactive Features | USN-10 | As a user, I can use filters and drill-downs for detailed analysis. | 2 | High | Team |
| Sprint-4 | Reporting | USN-11 | As a user, I can generate reports and visual insights. | 2 | Medium | Team |
| Sprint-4 | Recommendations | USN-12 | As a manager, I can view recommendations to optimize product placement. | 3 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 5 Days | 01-Aug-26 | 05-Aug-26 | 15 | 05-Aug-26 |
| Sprint-2 | 18 | 6 Days | 06-Aug-26 | 11-Aug-26 | 18 | 11-Aug-26 |
| Sprint-3 | 20 | 6 Days | 12-Aug-26 | 17-Aug-26 | 20 | 17-Aug-26 |
| Sprint-4 | 17 | 5 Days | 18-Aug-26 | 22-Aug-26 | 17 | 22-Aug-26 |